To: GSPSA Executive Committee February 03, 2020

From: Robert Lively

Subject: Memory Walk Brick Campaign – Status Report

The bricks for the Memory Walk were delivered the week of 1/27/2020, and now are on site at the ball fields. There are two pallets of bricks: one engraved and one blank.

We are waiting on confirmation from our mason on an installation date on a Saturday this month. I am anticipating a scope of work from our contractor that I must review and return to him.

Picnic tables must be removed from the garage and concession patios. Eric Chomko will be coordinating a club work party to get this done.

Water needed for the installation is going to be made available by borrowing a 50 gallon water barrel from the UMD individual who sprays our infields for weed control. We have asked for a demo this week to ensure there will be sufficient water flow from the barrel, as it will be a gravity-fed operation.

The committee is in discussion of having a ribbon-cutting sometime in March or early April. An announcement will be sent out and include the donors, many of whom indicated they would like to attend.

All but three payments have been received, and we are confident those will be submitted.

Bob Lively, Chair - for the Committee

Walt Moleski

Eric Chomko

Ralph Casasanta